SNHU Travel Project: Sprint Review and Retrospective

Nate Riggs

Southern New Hampshire University

CS-250: Software Development Lifecycle

Professor Tarik Iles

December 9, 2023

In a Scrum-agile team, three different roles make up the team. These roles are Product Owner, Scrum Master, and the Development Team, which consists of both Testers and Developers. Each role plays a critical part in ensuring the project's success and that statement holds for the SNHU Travel Project.  This team was transitioning from a traditional waterfall approach for software development to a more agile approach as they developed a website for SNHU Travel.  At one point or another during this course, I assumed the mantle of each role on the team to better understand the part that each role plays in a Scrum-agile team and how everything and everyone works together.

Roles in a Scrum-Agile team

In a Scrum-agile team, the Product Owner serves as the bridge between business stakeholders, the customer, and the rest of the Scrum team.  The Product Owner creates, defines, and prioritizes the product backlog which guides the development team during the project to understand what tasks still need to be worked on and what items are completed.  During my time as Product Owner, specifically during the Module Three Assignment, I was tasked with creating a product backlog that was used later on by the Development Team.  For this task, I had to ensure that my User Stories were prioritized properly according to the customer’s wants and our conversations together and I had to ensure that user stories were clear, concise, and very informative on what the customer wanted.  These details allowed the Development Team to create Test Cases that accurately reflected the customer’s needs and allowed the team to create a better product more efficiently.

The next role that will be discussed is the Scrum Master.  In general, the Scrum master facilitates the Scrum Framework by ensuring the team adheres to Scrum practices, maintaining effective communication and collaboration, and helping resolve impediments that may hinder progress. During my time as a Scrum Master, one task that I completed that helped contribute to the success of the SNHU Travel project was my creation of an Agile Team Charter that was created in Module Two.  This task allowed me to lay a strong foundation for the project, establishing a value and result to attain and accomplish during the project, and the success criteria that the project would have to meet.  The team charter also established rules of behavior that each member of the team had to abide by as well as guidelines for team communication.  This charter helped ensure that the project got off on a strong foot and had that strong foundation to fall back on throughout the project’s timeline.

The last role of the Scrum-agile team is the Development Team.  This team consists of both Developers, who design and develop the product, and the Testers, who create Test Cases for the Developers to reference to ensure that the product works according to the customer’s requirements and the User Stories. During my time as the Tester, the task that I performed was creating 3 Test Cases with information that the Developer would need to consider the test case a pass or a failure.  I then had to revise each test case based on feedback from the Product Owner which required me to pivot and change some, if not all, of a specific test case based on that feedback.  These test cases, as stated earlier, were vital to ensure that the product the Developer was creating was a product that would be able to meet all of the customer’s requirements.  As a Developer, I was tasked with making changes to code that was already created based on feedback from the Product Owner and a change of focus for the software.  Instead of just focusing on overall vacation destinations, the product needed to be focused on vacations centered on detox and/or wellness.  By utilizing an agile development approach and having code that was modular and easy to change, I was able to change the product so that it met the new requirements and was still able to be a functional piece of software.

Completion of User Stories

The Scrum-agile approach to the SDLC expedites the completion of user stories by prioritizing them based on a variety of criteria depending on the team, assigning them to sprints, and fostering collaboration within the Development Team.  Within the SNHU Travel Project, the Product Owner, after meeting with the customers, created the User Stories and prioritized those stories based on their conversation with the customers and determining what features may or may not be vital to have in the final product.  Since each user story was assigned to a sprint, the development team was able to create, test, and release working software at the end of each sprint that was in line with the customer’s requirements but was also able to change the product if the customer needed different requirements at any point of the project.

Handling Interruptions

Agile, by definition in the Merriam-Webster dictionary, is “marked by ready ability to move with quick easy grace” (“Agile,” 2023), and just by this definition means that able to adapt to change easily.  All projects, like most things in life, have some degree of uncertainty and risk. Agile can adapt to those changes a lot easier than a more rigid waterfall approach.  In the SNHU Travel Project, we were tasked with changing the direction of the project to be more focused on detox and wellness travel destinations, and having a more agile approach to development allowed us to use most of what we had already developed but change a few things to realign ourselves with the new direction of the project.

Effective Communication

Communication is one of the cornerstones of a Scrum-agile team and is essential to the success of any agile project.  Within the SNHU Travel Project, I was tasked with making some changes to the existing code to realign the project with the new direction the business gave. I wasn’t entirely clear on some of the new requirements, so I reached out to the Product Owner to answer some of my questions about the new requirements as well as to the Tester to ensure that my changes to the code were still able to pass the Test Cases they had created.  My email to the Product Owner is as follows:

Email to Product Owner from Developer

To: Christy

Subject: Clarification on Detox or Wellness Vacations

Dear Christy,

I hope this email finds you well.  Some of us on the development team were working on implementing the changes that you requested regarding the SNHU Travel Website.  We are all in agreement that the website will now focus on providing customers with the top destinations centered around Detox and Wellness, however, we have some additional questions about these changes.  Is the website now solely going to be focused on Detox and Wellness travel packages or will the customer still be able to access and view other vacation types as well based on a setting that the user can change? Can the user still specify a specific vacation type they want to see if they do not want to see detox or wellness vacations at all? Lastly, to properly calculate the search algorithm, what requirements does a vacation have to have to be considered “Wellness” or “Detox”?  Does the vacation have to have a spa, meditation, and natural landscapes?

Thank you for your assistance with this!

Nate

Developer

My Email to the Tester requesting clarification on their test cases is as follows:

Email to Tester from Developer

To: Lawrence

Subject: Clarification on Testing Requirements

Dear Lawrence,

I hope that this email finds you well.

My team and I are working on the changes Christy requested regarding the SNHU Travel Website and the focus of the website on Detox and Wellness Vacations.  My team received clarification from Christy about some questions we had about the user’s ability to view vacations that are centered around detox and wellness or not view them depending on their preference as well as the criteria a vacation must have to be considered Detox or Wellness. My team wanted to reach out to you to ensure that our development aligns with your test cases to ensure that we are developing a product that will pass your test cases.  What requirements do you need from the website, search tool, or user profile to ensure that it passes the test cases you have set?

Thank you,

Nate

Developer

I feel that both emails were concise and my requests for clarification could be easily understood. I requested additional information on the definition and requirements of a detox or wellness vacation from the Product Owner to ensure that the website would display accurate vacation destinations when the customer searched for them but still allow the customer to see other vacation types.  This open and transparent communication is key to a successful agile project.

Organizational tools and principles

There are numerous tools that a team can use while transitioning from a waterfall approach to a more agile-based approach as well as what can be used during an agile-based software development project.  These tools can range anywhere from something to help manage and delegate tasks, seeing the progress of the project, either as a whole down to each task, to tools that help and assist with communication to help make sure that all team members on are the same page with a project.  During the SNHU Travel Project, the team elected to use Jira to help keep track of tasks, make updates to each task and allow stakeholders and the Product Owner to have an idea of where the project was at any given time.  Starting, the team primarily used email to communicate, however, using a tool like Slack may have been more efficient due to potentially receiving an immediate response instead of waiting for someone to check their email.  Tools like Skype or Webex would also have been helpful for Daily Scrum Meetings to allow every team member to be in attendance even if they physically weren’t able to be in the office to attend the meeting.  This would allow for more collaboration and open communication because the team would be able to work together and bounce ideas off of each other more frequently instead of waiting for everyone to be in the office.

Effectiveness of the Scrum-agile approach

Overall, I think that the implementation of a more agile-based approach was the right call to make for the SNHU Travel Project compared to using a waterfall-based approach.  By using a Scrum-agile approach, we were able to get started on the product faster because we were not bogged down early on with determining all of the requirements that the customer wanted or trying to plan out every individual thing or risk that we could have come across before working on the product. This, however, can be both a pro and a con because, since we are not spending as much time planning out every single step of the project, we could have gotten thrown for a loop if/when the customer or business wants to change the direction of the project or add/remove features that we did not anticipate and plan for.

When it came to the SNHU Travel Project, the business decided to implement a change in the direction of the project and wanted to focus more on destinations centered on wellness and detox.  If we had stuck with a more waterfall-based approach and not foresaw any potential change either in requirements or direction, this could have potentially caused a huge issue with the development of the website and potentially caused the project to start over again.  Since we were using more of a modular form of development and an agile-based approach, we were able to quickly adapt to that new direction and didn’t have any issues with making those changes.  This, overall, resulted in a much more successful product because we were able to both meet the customer’s needs and requirements but also what the business wanted the product to be.

As a whole, I feel that the transition from a waterfall-based development approach to a Scrum-agile development approach was a great choice for the SNHU Travel development project.  The iterative approach to software development was very successful in the SNHU Travel Project as we were able to get some form of a working software released after every single sprint which would allow the team to correct any bugs/errors or implement feedback received early and often in the project resulting in a successful project overall.  Since the team used a Scrum-agile approach, the team was also able to be more flexible when the business wanted to shift the direction of the project and was able to quickly adapt to these new requirements.

References

agile. (2023). In Merriam-Webster Dictionary. https://www.merriam-webster.com/dictionary/agile